# Change Request No. 05

# To Contract 07/2011

# For

# Testing, Bug Fixing, Tuning, Managed Operations Optimisation And Setting Up Of DR Environment For One Stop Shop Application

This Change request is made on …… day of …… 2018 between Information Technology Authority, P.O. Box. 1807, Postal Code 130, Al-Athaibah, Sultanate of Oman (hereinafter called the "ITA") of one part and Nortal LLC, P.O. Box. xxx, Postal Code xxx, Muscat, Sultanate of Oman (hereinafter called the  "Contractor") of the other part provides as follows.

WHEREAS

The Parties agree to amend the Contract as follows: -

# THIS CHANGE REQUEST RESULTED FROM THE FOLLOWING

CR-Ref: ITA/ICT Meeting and resolution 23/2018, Dated 22/May/2018

# SCOPE OF WORKS / PRICES

Contract extension for three months from 1st of June 2018 to 31st of August 2018.

# COMPLETION DATE

The Completion date for this change request shall be 31st of August 2018 from the date of signing this change request.

# TERMS OF PAYMENT

| Contract Extension period | Mount (OMR) |
| --- | --- |
| 3 months | 41,103.00 |
| Total Amount | 41,103.00 |

# PERFORMANCE BOND

Performance bond to be updated to cover the extended period from date of signing the CR to 15th of October 2018.

# TERMS AND CONDITIONS

Agreed original contract terms and conditions shall remain unchanged.

# EXECUTIVE SUMMARY

| Description | Amount in Figures (OMR) |
| --- | --- |
| Original Contract Value | 1,199,830.690 |
| Change Request No. 1 | No financial impact |
| Change Request No. 2 | 9,627.000 |
| Change Request No. 3 | 530,736.000 |
| Change Request No. 4 | -20,667.000 |
| Change Request No. 5 (current) | 41,103.00 |
| New Contract Value | 1,760,629.690 |

Executed on the date mentioned above by the duly authorized representatives of the parties.

| Signed for and on behalf of INFORMATION TECHNOLOGY AUTHORITY by: | )))))))) | __________________________ Signature __________________________ Name __________________________ Position |
| --- | --- | --- |
| Signed for and on behalf of the CONTRACTOR by: | )))))))) | __________________________ Signature __________________________ Name __________________________ Position |